Action Plan on Application of Education

| Name: Roberto R. Tupas Jr. | Date: September 16, 2026 |
| --- | --- |
| Position: Technical Assistant I | School/Office: Schools Division Office of Malaybalay City |

I. Title:

Application of Laravel-Based Multi-User Platform Development and Workflow Automation Skills from the Capstone Project in Strengthening the School-Based Feeding Program (SBFP) Information System of the Schools Division of Malaybalay City, SY 2025-2026

II. Rationale

As an Information Technology graduate, my capstone project involved the design and development of a Laravel-based, on-demand ordering and delivery web platform for a hardware store — applying the same business model used by food-delivery services such as FoodPanda, but adapted to hardware and construction-supply retail. The project required building and integrating several interdependent modules: a customer-facing storefront for browsing and ordering products, a merchant/vendor panel for managing inventory and processing orders, and a delivery-rider interface for accepting, tracking, and completing deliveries in real time. Developing this system required competencies in full-stack web development using the Laravel (PHP) framework and the MVC architectural pattern, relational database design and normalization, role-based user authentication and access control across three distinct user types, order and transaction workflow automation, real-time status tracking and notifications, and end-to-end system deployment and server configuration.

These same competencies are directly and immediately relevant to my current work as Technical Assistant I under the Schools Division Office of Malaybalay City (DepEd), where I am responsible for building and independently deploying full-stack information systems that support division-wide programs. One such need was the School-Based Feeding Program (SBFP) Information System: prior to my engagement, the Division tracked SBFP beneficiary, feeding-schedule, and request records using a programmed Excel spreadsheet. Like my capstone project, the web-based system the Division needed had to coordinate requests, records, and status updates among different stakeholders (schools, the division office, and program personnel), and likewise depended on reliable data architecture, secure role-based access, and workflow automation to function well — capabilities the existing Excel-based tool could not adequately provide.

I was hired as Technical Assistant I on November 5, 2025 and began work on the SBFP Information System on November 10, 2025. A needs analysis of the Division's existing Excel-based SBFP tracking tool, conducted at the start of this engagement, identified clear limitations — no role-based access control, no centralized real-time tracking of requests and deliveries, and a data structure prone to version conflicts and manual errors — and clear opportunities to apply these learnings by developing a proper web-based system: building role-based access so that school-level users, feeding-program coordinators, and division administrators each see only what is relevant to their role; introducing the tracking of feeding-program requests, deliveries, and utilization records using the same order/status-tracking logic used in the capstone project; and designing a normalized database structure and modules for better reliability and maintainability than the spreadsheet-based approach allowed.

Implementing this action plan during SY 2025-2026 formalized and extended the application of my IT education to an actual, ongoing division system — improving the SBFP Information System's security, efficiency, and usability, and directly benefiting the schools and personnel who rely on it, including its continued use for SBFP data gathering into SY 2026-2027.

III. Implementation Plan

| Concepts/ Processes/ Skills/ Competencies Applied/ Shared | Objectives | Activities or Projects | Timeline | Required Resources |  |  | Success Indicators |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Human | Financial | Materials and Other Resources |  |
| Laravel (PHP) full-stack development using MVC architecture Relational database design and normalization | Between November and December 2025, developed two (2) core modules of the SBFP Information System (beneficiary records and feeding-schedule modules) using Laravel MVC best practices and a normalized database structure, migrating the Division's previous Excel-based SBFP tracking tool into a proper web-based system, verified through a system walkthrough with the Education Program Supervisor. | 1. Reviewed the Division's existing programmed-Excel SBFP tracking tool and its data structure. 2. Designed a normalized relational database schema for the two target modules. 3. Developed the modules following MVC structure. 4. Tested and deployed the new modules, retiring the Excel-based tool. | November 10 – December 19, 2025 | Proponent (system developer); Division ICT personnel; SBFP Focal Person (for validation) | None / existing office resources; no additional budget required | Work computer, Laravel/XAMPP development environment, the Division's existing programmed-Excel SBFP tracking tool (as reference) | 2 modules developed and deployed, replacing the Excel-based tool; reduced data-entry errors and processing time confirmed by SBFP Focal Person feedback |
| Role-based user authentication and access control (applied from the capstone's customer/vendor/rider role structure) | During January 2026, implemented role-based access control for three (3) distinct user roles (school-level user, SBFP coordinator, division administrator) in the SBFP Information System, confirmed through successful role-restricted login testing. | 1. Defined a role-permissions matrix for each user type. 2. Implemented Laravel middleware/guards for role-based access. 3. Conducted user-acceptance testing with representative users from each role. | January 5 – January 30, 2026 | Proponent (developer); pilot users from 2–3 schools; SBFP coordinator | None / existing office resources | Development environment, test accounts, division network access | Role-based login successfully tested and validated for all 3 user types, with zero unauthorized-access incidents during testing |
| Order/request workflow automation and real-time status tracking (applied from the capstone's order-tracking module) | Between February and March 2026, deployed a request/delivery status-tracking feature in the SBFP Information System (submitted → approved → in-delivery → completed), reducing average request-to-fulfillment processing time by at least 20% compared to the previous Excel-based process. | 1. Mapped the previous Excel-based request/fulfillment process. 2. Designed and built the automated status-tracking module. 3. Pilot-tested with 2–3 schools. 4. Rolled out division-wide. | February 2 – March 31, 2026 | Proponent (developer); SBFP coordinators; pilot school representatives | None / existing office resources | Development environment, hosting/server access, pilot-school devices for testing | Status-tracking module deployed and in active use; at least 20% reduction in average turnaround time, verified through before-and-after processing logs |

IV. Monitoring and Evaluation

| Activities | Targets | Monitoring Schedule | Reporting & Feedback Mechanism |
| --- | --- | --- | --- |
| Module refactoring and redeployment (Objective 1) | 2 modules refactored and redeployed by December 19, 2025 | Bi-weekly progress check (Nov–Dec 2025) | Progress update submitted to the Education Program Supervisor; feedback gathered from the SBFP Focal Person |
| Role-based access control implementation (Objective 2) | 3 user roles fully functional by January 30, 2026 | Weekly during the testing phase (Jan 2026) | User-acceptance testing report submitted to the Division Office |
| Status-tracking module rollout (Objective 3) | Module live division-wide by March 31, 2026; ≥20% turnaround-time improvement | Monthly during pilot and rollout (Feb–Mar 2026) | Monthly accomplishment summary submitted to the SDS through the Education Program Supervisor; end-user feedback survey |

| Prepared by: ROBERTO R. TUPAS JR. Proponent | Reviewed by: DINDO M. GABALES Education Program Supervisor |
| --- | --- |

| Recommending Approval: LANILA M. PALAPAR Assistant Schools Division Superintendent | APPROVED: CHERRY MAE L. LIMBACO-REYES Schools Division Superintendent |
| --- | --- |